# AI Implementation Playbook & Acceptance Fixtures

Status  Implementation specification / proposed design     Version  1.0  |  24 October 2026

Concrete work packages, expected outputs and acceptance checklist for an implementing coding agent.

Normative terms: MUST = required; SHOULD = preferred; MAY = optional. All numeric thresholds in these documents are provisional engineering targets until validated on target hardware and expert-annotated data.

# Execution rules for coding AI

Do not rewrite the entire repository before inspecting existing architecture. First inventory apps, contracts, worker entrypoints, MediaPipe versions, database models, current collection/export formats and build scripts. Produce an impact map and migration plan.

Implement each vertical slice with source code, unit tests, end-to-end golden fixture, developer instructions, performance counters and rollback strategy. Never silently invent sport coaching thresholds, game-rule numerical facts or expert references. Unknown data => TODO_REQUIRES_VALIDATION.

No direct cross-import between distinct sport packages; shared core must not reference named sports. Sport rules and geometry are declarative, versioned data. Reject unsourced or incompatible sport pack.

# Work package dependency plan

| WP | Required output | Dependency / gate |
| --- | --- | --- |
| WP01 | JSON Schemas + TS/Python validators | First: source of truth for data |
| WP02 | Camera worker + ring buffer + timestamps | WP01; no UI blocking |
| WP03 | Pose/tracking adapter + quality | WP02; camera fixtures |
| WP04 | Normalization, filters, kinematic features | WP03; synthetic tests |
| WP05 | Sport pack schema, validation, router | WP01; 4 domain pack stubs |
| WP06 | TCN baseline + phase state machine | WP04-05; time-series fixtures |
| WP07 | Criterion evaluator + abstention + feedback | WP04-06; approved example rubrics |
| WP08 | Session persistence, cloud jobs, manifests | WP01 + WP07 |
| WP09 | Training pipeline + held-out evaluator | WP03-06; provenance |
| WP10 | Security, load tests, canary and rollback | all components |

# Golden fixtures (must implement)

| Fixture | Input | Expected result |
| --- | --- | --- |
| G01 | straight-line synthetic elbow landmarks | 180 degrees within floating tolerance |
| G02 | zero-length arm segment | value=null; DEGENERATE_GEOMETRY |
| G03 | normal pose then time gap | temporal state reset; no invalid velocity |
| G04 | left-hand mirrored sequence | consistent normalized semantics, mirror flag preserved |
| G05 | second person enters foreground | AMBIGUOUS_SUBJECT; coaching suppressed |
| G06 | badminton session with shooting package available | only badminton pack executes |
| G07 | unobserved racket contact | contact criterion NOT_ASSESSABLE |
| G08 | manifest asset hash mismatch | reject package and retain known-good |
| G09 | offline session + retry duplicated events | exactly-once logical ingestion by event ID |
| G10 | model update during active session | version remains pinned until completion |

# Definition of complete

Functional: camera-to-coaching vertical path works with explicit sport context; all outputs carry evidence and provenance; no incorrect definitive feedback on missing evidence; static and dynamic movement paths both exercised.

Technical: CI checks contracts, unit tests, full golden fixtures, security scans and signed-artifact verification; documented setup runs locally; database migrations and rollback plan provided; on-device loop survives API outage.

Scientific: evaluation dataset is athlete-disjoint; per-movement error metrics and expert agreement are reported; score coverage rule is enforced; all rubric cutoffs are approved or disabled.

# Handoff prompt template

Implement WPxx from ApexFormz TRD v1.0. Read 00_MASTER and

relevant engine and sport documents first. Inspect existing code.

Return (1) change map, (2) implemented files, (3) tests,

(4) benchmark evidence, (5) unresolved validation items.

Do not invent missing game-rule values or normative technique ranges.

Preserve sport isolation and shared contract compatibility.

# Contract and error semantics

All messages MUST include schema_version, session_id, event_id or frame_id, monotonic timestamp, model/rule provenance, and quality flags as appropriate. Never assume wall-clock time is monotonic.

Missing or occluded measurement MUST be represented by a nullable value and a typed reason, not zero and not an invented measurement. Coordinate frames and units are mandatory.

Recoverable failures use structured error codes; a dependent feature becomes NOT_ASSESSABLE without stopping camera capture. Unknown model IDs and incompatible contract versions are rejected closed.

# Observability and acceptance

Emit per-stage processing duration, queue age, discarded frame count, memory, dropped inference count, timeout and abstention reason. Do not log raw images or identifying media by default.

Unit tests: synthetic geometric fixtures and edge cases. Integration tests: golden pose sequences. Regression tests: representative sport packages. Benchmark sustained 20-minute sessions on reference devices.

Definition of done: schema validated, deterministic tests green, a specific failure fallback implemented, performance characterized on reference hardware, and documentation and telemetry updated.